# LAVA-SA — Storevac — GSI Meeting

Date: 30 June 2026  |  Prepared for: Anneke Hofmeyr

Launch status: Website launch is POSTPONED until after the follow-up meeting next Tuesday. All items below should be completed and verified before go-live.

# Meeting summary

The session covered e-commerce funnel logic, review system improvements, navigation and categorisation fixes, shipping policy updates, and legal document review. Payment options remain EFT and PayFast, with PayFast preferred as the default checkout option.

# High priority — Product review system

Anneke flagged review discoverability and correct product mapping as critical before launch.

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| R1 | Fix review rejection — rejected reviews must be fully removed | Ignatius | Bug confirmed in admin |
| R2 | Map reviews to products — link each submission to specific product/machine | Ignatius | Not general-only |
| R3 | Update general review form — required product/machine selector | Ignatius | Improves mapping |
| R4 | Add header button — gold “Write your review” after “Lava TV” | Ignatius | Discoverability |
| R5 | Review buttons on all relevant product pages | Ignatius | Meeting next steps |
| R6 | Enable review email notifications for new submissions | Ignatius | Decision aligned |
| R7 | Investigate missing George Archer review | Ignatius | Approved but not found |
| R8 | End-to-end review verification — correct product/department | Ignatius | QA after fixes |

## Suggested review QA checklist

Submit via header button — form includes product selector.

Submit from product page — auto-links to that product.

Approve in admin — appears on correct product/section.

Reject in admin — fully removed everywhere.

Notification email received by team.

# High priority — E-commerce & cart

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| E1 | Fix discount bug — 10% removed when machine leaves cart | Ignatius | Demo’d live |
| E2 | Default payment to PayFast (EFT still available) | Ignatius | Anneke request |

# Navigation, catalog & content

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| N1 | Remove “Bundle deals” — keep “Special offers” only | Ignatius | Avoid duplication |
| N2 | Move scale from Hanging systems → Scales | Ignatius | Categorisation fix |
| N3 | Rename “Vacuum packaging” → “Vacuum packing” | Ignatius | Confirm if still required |
| N4 | Remove “Price, shipping & returns” button | Anneke | Nav cleanup |
| N5 | New professional photos for vacuum lid products | Anneke | 4L SS discontinued |
| N6 | Identify out-of-stock container sizes | Anneke | Site + Storevac |

# Policies, legal & security

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| P1 | Shipping: 3–4 days major cities; 5–7 outlying; remove farm delivery | Ignatius | Align all policy pages |
| P2 | Final legal/policy review (warranty, cooling-off, terms) | Anneke | Print & mark up |
| P3 | Email verification on all forms | Ignatius | Spam reduction |

# Parallel projects (GSI & Storevac)

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| F1 | GSI website — clean headings and images | Both | Separate project |
| F2 | Storevac integration — homepage, logo, product details | Ignatius / Anneke | Assets from Anneke |
| F3 | Submit cost estimate for Lava and GSI websites | Ignatius |  |
| F4 | Contact Bruce — follow up on website email | Anneke |  |

# Suggested work order (Ignatius)

Review system (R1–R8) — first

Discount bug (E1)

Shipping (P1), bundle removal (N1), scale move (N2)

Email verification (P3)

PayFast default (E2) — confirm with Anneke

Storevac / GSI / quote — after Lava checklist

# Decisions recorded (aligned)

Discount removed when qualifying machine leaves cart

Email verification on all forms

Review rejection fully purges rejected reviews

General review form requires specific product identification

Header “Write your review” button next to Lava TV

Email notifications for new review submissions

Bundle deals removed; special offers only

Scale moved to scales category

Shipping: 3–4 major cities, 5–7 outlying; no farm delivery

Launch postponed until after next Tuesday follow-up

Document generated 30 June 2026 · Prepared by Ignatius Ackermann